Eu Ai Act Readiness

Version 1.0 · Last updated 2026-09-11

Informational only, not legal advice. Completing this file does not make an organisation compliant with any law or standard. AIPolicyTracker (aipolicytracker.org), CC BY 4.0.

| Phase | Item | Obligation reference | Applies to | Owner | Due | Status | Evidence |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Foundations | Build the AI system inventory with role per system | Art. 3 definitions; Art. 25 roles | All |  | 2026-09-30 | Not started |  |
| Foundations | Deliver AI literacy to staff who operate or use AI | Art. 4 (applies since 2025-02-02) | All |  |  | Not started |  |
| Prohibited practices | Screen every system against Article 5 practices and record the outcome | Art. 5 (applies since 2025-02-02) | Provider, deployer |  |  | Not started |  |
| Classification | Classify each system against Annex I and Annex III; document non-high-risk conclusions | Art. 6, Annex III | Provider |  |  | Not started |  |
| High-risk workstreams | Risk management system | Art. 9 (from 2026-08-02) | Provider |  | 2026-08-02 | Not started |  |
| High-risk workstreams | Data governance for training, validation and test data | Art. 10 | Provider |  | 2026-08-02 | Not started |  |
| High-risk workstreams | Technical documentation (Annex IV) | Art. 11 | Provider |  | 2026-08-02 | Not started |  |
| High-risk workstreams | Logging and record keeping | Art. 12, Art. 19 | Provider, deployer |  | 2026-08-02 | Not started |  |
| High-risk workstreams | Instructions for deployers and human-oversight design | Art. 13, Art. 14 | Provider |  | 2026-08-02 | Not started |  |
| High-risk workstreams | Accuracy, robustness and cybersecurity testing | Art. 15 | Provider |  | 2026-08-02 | Not started |  |
| High-risk workstreams | Quality management system | Art. 17 | Provider |  | 2026-08-02 | Not started |  |
| High-risk workstreams | Conformity assessment, EU declaration and CE marking; registration in the EU database | Art. 43, Art. 47-49 | Provider |  | 2026-08-02 | Not started |  |
| High-risk workstreams | Deployer duties: use per instructions, oversight, logs, worker information, FRIA where required | Art. 26, Art. 27 | Deployer |  | 2026-08-02 | Not started |  |
| General-purpose AI | Technical documentation, downstream information, copyright policy, training-content summary | Art. 53 (applies since 2025-08-02) | GPAI provider |  |  | Not started |  |
| General-purpose AI | Systemic-risk models: evaluation, incident reporting, cybersecurity | Art. 55 | GPAI provider |  |  | Not started |  |
| Transparency | Chatbot disclosure, synthetic-content marking, deepfake and AI-text labelling | Art. 50 (from 2026-08-02) | Provider, deployer |  | 2026-08-02 | Not started |  |
| Evidence | Assemble the evidence pack: inventory, screening records, classifications, test reports, oversight procedures | — | All |  |  | Not started |  |
| Post-market | Post-market monitoring plan and serious-incident reporting process | Art. 72, Art. 73 | Provider |  | 2026-08-02 | Not started |  |

Informational only, not legal advice. AIPolicyTracker (aipolicytracker.org), CC BY 4.0.